|  |  |
| --- | --- |
| Calculate Winners | Unknown |
| Exportable Judging Forms | 1 Day |
| Exportable Submission List | 1 Day |
| Exportable Winners List | 1 Day |
| Show Fields as Required | ½ Day |
| Static Pages | 2 Days |
| Account Management - Change Organization Info | ½ Day |
| Account Management - Change User Info | ½ Day |
| Account Management - Password Retrieval | Dependent on Mail Implementation |
| Account Management - View Submissions | 1 Day |
| Administrator Dashboard - Judge Management | Dependent on Search Implementation |
| Administrator Dashboard - Organization Management | Dependent on Search Implementation |
| Administrator Dashboard - Submission Management | Dependent on Search Implementation |
| Administrator Dashboard - User Management | Dependent on Search Implementation |
| Bootstrap Implementation | 1 Day |
| Categorize Submissions by Year, Category, Division | 2 Days |
| Create New Judge's Dropdown without Listing All Users | Dependent on Search Implementation |
| Email - Confirm Submission was Approved | Dependent on Mail Implementation |
| Email - Confirm Submission was Received | Dependent on Mail Implementation |
| Email - Notify IAFE Staff of New Submission | Dependent on Mail Implementation |
| Email - Notify Winners | Dependent on Mail Implementation |
| Email - Submission was DQed | Dependent on Mail Implementation |
| Enforce User Restrictions | 2 Days |
| Expire Time to Change Judge Score | ½ Day |
| Fix Changing Division Number in Organization Details When Adding New Record | ½ Day |
| N+1 Gem Implementation/Optimize Queries | 2 Days |
| Re-create Edit Pages | 2 Days |
| Re-create Index Pages | Dependent on Search Implementation |
| Re-create New Pages | 2 Days |
| Re-create Show Pages | 2 Days |
| Restrict Submissions by Judge Assignment | ½ Day |
| Restrict Submissions Judge's List by Approved | ½ Day |
| SASS Theme | 15 Days |
| Search Functionality | 7-10 Days |
| Create Logo | ½ Day |
| Insert Icons | ½ Day |
| Mobile Compatibility | 15 Days |
| Register Domain Name | ½ Day |
| Remove Unneeded Pages/CSS/Javascript | ½ Day |
| Upload to Heroku | 2 Days |